COLIDE

CUDA-Optimized CNN-BiLSTM with LLM-Based Explainability for IoT Intrusion Detection

Interim Status Report

Pre-Manuscript Status — Multi-Day Cluster Campaign Pending

Prepared by: Ibteshamul Haque

Visiting Research Attachment, B.Tech CSE

Supervisor: Prof. Dr. Por Lip Yee

Dept. of Computer System and Technology

Institution: Universiti Malaya, FCSIT

Date: July 18, 2026

Confidential — For internal project use only.

Contents

1   Executive Summary	3

2   Project Goal, Venue, and Claim Scope	3

2.1   Goal	3

2.2   Target Venue	4

2.3   Claim Scope	4

3   Work Completed	4

3.1   Detection Accuracy	4

3.2   CUDA Kernels and Systems Measurement (Local)	5

3.3   Explainability, Throughput, and Efficiency	6

3.4   Numerical Fidelity and Measurement Integrity	6

4   Current Blocker	7

5   Remaining Work to Submission	7

5.1   Critical Path	8

5.2   Operator Run Card	8

5.3   Contingencies	8

5.4   Residual Work Before Writing	9

5.5   Highest-Value Improvements Before Freezing the Abstract	9

5.6   Manuscript Spine	9

5.7   Explicit Non-Goals	10

6   Threats to Validity and Honest Limitations	10

7   Recommendations	10

References	11

Appendix A   Multi-Day Results Template	12

Appendix B   Knowledge-Distillation Sweep	12

Appendix C   Frozen Number Anchors and Sources	12

Appendix D   Repository Artifact Locations	13

# 1   Executive Summary

COLIDE is a systems and measurement project: it builds a hand-written CUDA inference path for a CNN–BiLSTM IoT intrusion-detection classifier, benchmarks it fairly against the major deep-learning frameworks, and adds a low-overhead, on-device LLM that explains alerts. It is deliberately not an accuracy-record paper — a Random Forest still classifies slightly more accurately than the model, and this is stated plainly throughout.

Completed (local work, early-to-mid July 2026, now frozen):

- Detection model. A two-stage CNN–BiLSTM reaching 0.9790 macro-F1 on BoT-IoT (checkpoint frozen). The apples-to-apples Random Forest reaches 0.9864, so the honest accuracy gap is 0.74%; the project does not claim to beat the Random Forest.

- CUDA kernels. Four fused inference kernels, with the two-layer BiLSTM (Block 3) as the flagship. Its FP16 path runs at 532–602 µs against a 784 µs cuDNN-style PyTorch baseline on the development GPU.

- Explainability and efficiency. Measured LLM dispatch overhead of 16.60 µs at p99; streaming throughput of roughly 25,899 flows/sec; energy and cuML-comparison figures all traced to measurements.

- Numerical fidelity. Weight export is bit-identical to the reference; 6 of 6 CUDA self-checks pass at disclosed tolerances.

- Measurement integrity. A substantial claim-hygiene effort removed incorrect, placeholder, and unsourced numbers; the automated verifier passes 66 of 66 tracked claims. Laptop latencies are reported as multi-session ranges rather than single favourable points, because the development environment shows real run-to-run drift.

- Claim discipline. A locked scope (Section 2.3) restricts speedup claims to valid per-block comparisons and forbids an apples-to-apples full-pipeline claim the architecture does not yet support.

Blocked:

- The official multi-day cluster campaign on Universiti Malaya DICC (Day 1 + Day 2 + a stability comparison) is not complete. The results directory on the laptop is absent, and the remote connection from India to UM is unstable; a separate, more stable route for running the campaign is being finalized.

Next (critical path):

Secure the cluster-run route → complete Day 1 and Day 2 with a passing comparison → bring the artifacts home → extract the numbers → reconcile them across the codebase → issue a final update with both local and cluster figures. Manuscript drafting begins only after that.

# 2   Project Goal, Venue, and Claim Scope

## 2.1   Goal

Build and rigorously measure a hand-written CUDA inference path for a production-style CNN–BiLSTM flow classifier (BoT-IoT primary, ToN-IoT secondary), compare it fairly against framework inference stacks, and integrate asynchronous on-device LLM explanations whose dispatch cost is measured rather than assumed.

## 2.2   Target Venue

The natural home is a systems / measurement venue in the mould of Future Generation Computer Systems — the contribution is the CUDA kernels, the measurement protocol, the multi-platform latency study, and the LLM dispatch path. Detection accuracy supports the deployment story but is not the headline, since the Random Forest remains more accurate. An IoT-applications venue is possible only if the deployment framing avoids any claim of state-of-the-art accuracy.

## 2.3   Claim Scope

A deliberate decision governs what will and will not be claimed, so that no headline survives only until a careful reviewer checks it:

- Valid speedup claims are per-block comparisons of a custom CUDA kernel against the matching PyTorch module — with the Block 3 BiLSTM as the flagship — together with the intra-CUDA optimization progression (naive → FP16) and the absolute latencies the frameworks pay on the full model (what production actually costs).

- Not claimed: a full-pipeline “custom CUDA vs. full PyTorch model” speedup, and any language calling the two the “same computation.”

- Rationale. The full PyTorch model includes multi-head attention, a residual LayerNorm, and a global average pool after the BiLSTM, none of which is implemented as a CUDA kernel. The CUDA path uses the last timestep, whereas the full model averages over the sequence after attention. The pipeline timing composes the implemented blocks additively rather than running a true device-to-device dataflow through the head. The benchmark harness already flags this comparison invalid.

Two further rules are fixed: the production checkpoint (model/best_model_botiot_twostage.pth, md5 80a90f7cc210276300eaa90173a5a385) is frozen — no retraining, no overwriting — and the June 2026 cluster totals (≈ 551 / ≈ 592 µs) are treated strictly as legacy single-shot figures, never as multi-day results.

# 3   Work Completed

Every result in this section is complete and frozen. The one item explicitly not included is the official multi-day cluster campaign (Section 4).

## 3.1   Detection Accuracy

The model was brought to its current accuracy through knowledge distillation from a Random Forest teacher (temperature scaling with focal loss), followed by a two-stage fine-tune on real, non-synthetic data. A 14-configuration sweep identified the winning recipe, and a bit-identical reproduction run confirmed the result is deterministic rather than a fortunate seed.

| Metric | Value | Source | Notes |
| --- | --- | --- | --- |
| Champion two-stage CNN–BiLSTM (BoT-IoT) | 0.9790 | twostage_botiot.json | Frozen production model |
| Stage-1 KD winner | 0.9763 | distill_botiot_a0.6_T10.0_focal2.json | α = 0.6, T = 10, focal γ = 2 |
| Random Forest, apples-to-apples (BoT-IoT) | 0.9864 | rf_baseline_processed.json | Same processed features — the honest bar |
| Gap (RF − CNN) | 0.74% | computed | The project does not claim to beat RF |
| MLP two-stage ablation | 0.9542 | mlp_twostage.json | Faster, lower accuracy; not the champion |
| Ensemble (RF+XGB+LGB) KD | 0.9529 | ensemble_distill.json | Not the champion |
| ToN-IoT, clean features — CNN / RF | 0.9526 / 0.9851 | toniot_clean_* | Gap ≈ 3.25–3.3% |

Table 1: Detection accuracy on BoT-IoT and ToN-IoT.

Two accuracy figures require care on any public surface. A stronger Random Forest teacher variant reached roughly 0.9885, but this is a diagnostic result only — the published bar remains 0.9864, and it is not silently raised. A superseded two-stage figure of 0.9639 exists in the project's history and must never be quoted as current. The negative results — a focal-γ sweep that failed to displace γ = 2, and an outlier configuration (α = 0.7, T = 10) that collapsed to 0.9033 on two tiny minority classes — are retained on the record rather than discarded.

## 3.2   CUDA Kernels and Systems Measurement (Local)

The inference path is reimplemented as four fused CUDA kernels (standalone binaries), covering FP32, a Block 3 FP16 half2 path, and a naive ablation. One correction along the way is worth noting: the naive Block 3 kernel's numerical failures were traced to a genuine shared-memory data race — not the FP32 rounding error originally assumed — and fixed. The Block 3 optimization progression (naive → transposed weights → CUDA graphs → FP16) is reported as a range of roughly 7.55×–9.50×.

All laptop latencies are reported as multi-session ranges, because the WSL2 / RTX 3050 development box shows real session-to-session drift that a single run's variance understates. Comparisons use a two-sample Welch design against a properly characterised baseline.

| Path (WSL2 / RTX 3050, batch = 1) | Latency (µs) | Notes |
| --- | --- | --- |
| Block 3 FP16 (flagship per-block) | 532–602 | Valid head-to-head target |
| PyTorch cuDNN-style Block 3 baseline | 784 (n = 50) | pytorch_block3_stats_rtx3050.json |
| Custom CUDA FP16 pipeline (derived) | 594–675 | Composition of implemented blocks — not the full model |
| Eager PyTorch (full model) | 2,050–2,247 | Framework absolute |
| torch.compile | 1,519–1,777 | Framework absolute |
| TensorRT | 2,427–2,966 | Framework absolute |
| ONNX Runtime GPU | 3,862–4,652 | Framework absolute |
| ONNX Runtime CPU | 487–699 | Significance not robust across sessions |
| Block 3 vs. cuDNN (local) | 1.30×–1.47× | RTX 3050 / this protocol only — portability unconfirmed |

Table 2: Local inference latency (WSL2 / RTX 3050, batch = 1), reported as multi-session ranges.

The framework columns time the full model, whereas the custom pipeline total covers only the implemented blocks. These are not the same computation, so any ratio between them carries that caveat and is never presented as a parity-safe full-model speedup (Section 2.3). A separate documented finding — that torch.compile crashes on the BiLSTM under CUDA-graph capture — is retained as methods and limitations material.

## 3.3   Explainability, Throughput, and Efficiency

| Metric | Value | Source |
| --- | --- | --- |
| LLM dispatch overhead (p99) | 16.60 µs (n = 5000) | llm_explainability.json |
| Streaming throughput (batched) | ≈ 25,899 flows/sec | streaming_throughput.json |
| Energy — RTX 3050 | ≈ 0.79 mJ/flow | energy_efficiency.json |
| Energy — A100 | ≈ 1.089 mJ/flow | a100_energy.json |
| A100 CNN throughput (derived) | ≈ 87,791 flows/sec | from A100 energy timing |
| cuML RF — VRAM / throughput / energy | 444 MB / ≈ 2.07M flows/sec / 0.048 mJ | cuml_rf_resources.json |

Table 3: Explainability, throughput, and efficiency measurements.

The LLM's dispatch overhead is the systems result; generation runs off the critical path at multi-second scale, and its output quality is illustrative rather than a claim. Against the cuML GPU Random Forest, the model uses far less VRAM (≈ 2 MB vs. 444 MB) but is less energy-efficient per flow — stated honestly in both directions.

## 3.4   Numerical Fidelity and Measurement Integrity

| Item | Result | Source |
| --- | --- | --- |
| Weight-export fidelity | Bit-identical, max abs error 0 (n = 10) | numerical_fidelity.json |
| CUDA self-checks | 6 / 6 PASS at disclosed tolerances (FP16: 5e-2) | numerical_fidelity.json |
| Automated claim verifier | 66 pass / 0 fail, 0 regressions | scripts/verify_claims.py |

Table 4: Numerical-fidelity and measurement-integrity checks.

A significant part of the project's value is what the integrity effort caught and fixed: an incorrect LLM-overhead figure (a placeholder “5.19 µs” replaced by the real 16.60 µs), an unsourced pipeline speedup and invalid cross-hardware ratios (removed), a misuse of a one-sample significance test (corrected to two-sample Welch), a stale pre-distillation weight export (re-exported against the current model), a citation that named a real paper describing something unrelated (replaced with a properly vetted reference), and an uncorroborated Random Forest figure (traced to a real, reproducible script). The verifier now guards against each of these recurring.

Two honest caveats about the tooling itself: the verifier confirms that numbers appear correctly in the documents, not that a comparison is conceptually valid — so it would not, on its own, catch an invalid “same computation” framing. And because the results directory is gitignored, several load-bearing measurement files exist only on local disk; a fresh clone cannot regenerate every reported number without them or without re-running.

# 4   Current Blocker

| Item | Detail |
| --- | --- |
| Blocker | The multi-day UM DICC campaign is incomplete, and its artifacts are not on the laptop. |
| Directory checked | benchmarks/results/dicc/ — absent |
| Cause | The SSH / network path from India to UM is unstable, and an earlier cluster clone had diverged; a separate, more stable route for running the campaign is being finalized. |
| Ready despite the block | Campaign scripts, claim scope, local frozen numbers, the measurement evidence pack, and this report. |
| Not yet available | Day 1 / Day 2 success means, an accepted stability comparison, same-GPU PyTorch baselines on the cluster, and the final multi-day pack. |

Table 5: Current-blocker summary.

The following deliverables are intentionally empty and will be populated only from real artifacts:

| Deliverable | Status |
| --- | --- |
| Day 1 / Day 2 success — V100S | Absent |
| Day 1 / Day 2 success — A100 | Absent |
| Session-to-session comparison | Not run |
| Block 3 CUDA vs. PyTorch, same GPU (cluster) | Empty |
| Full-model PyTorch absolute (cluster) | Empty |

Table 6: Cluster deliverables pending (intentionally empty).

Multi-day means, coefficients of variation, and comparison outcomes are not invented.

# 5   Remaining Work to Submission

The tasks below are planned and not yet done; most are blocked on the cluster campaign or follow it in sequence.

## 5.1   Critical Path

The order is fixed, and each step depends on the one before it:

- Secure a stable cluster-run route (in progress). A separate arrangement to run the campaign on a stable connection is being finalized; the remaining steps proceed once it is in place.

- Day 1 — at least one GPU class succeeds, ideally both V100S and A100 (queue-dependent).

- Day 2 and comparison — repeat on the same GPU class and the same binaries; the session-comparison check accepts, or a rejection is documented.

- Bring artifacts home — copy the entire benchmarks/results/dicc/ tree to the laptop.

- Extract from JSON only — Block 3 CUDA vs. PyTorch on the same GPU, and the full-model PyTorch absolute; no invalid full-pipeline ratio.

- Reconcile across the codebase — README, docs, claims, and any email or slides must agree; stale strings fixed.

- Verifier green — scripts/verify_claims.py passes.

- Issue the final update — with both local and cluster numbers locked.

Hard gate: no final-numbers update is issued until steps 6 and 7 pass. Typical clock after the route is secured is roughly 5–7 days, with a buffer of one to one-and-a-half weeks.

## 5.2   Operator Run Card

For whoever executes the campaign once the route is secured:

# Obtain the tree: clone OR tar xzf colide-master-for-dicc.tar.gz cd ~/colide python3 -m venv .venv-cluster source .venv-cluster/bin/activate pip install -U pip pip install 'numpy>=2.0.0' 'scipy>=1.13.0' 'pyyaml>=6.0' 'scikit-learn>=1.5.0' pip install --upgrade 'torch>=2.5.0,<2.7' --index-url https://download.pytorch.org/whl/cu121 export COLIDE_V100_PARTITION=gpu-v100s export COLIDE_A100_PARTITION=gpu-a100 export COLIDE_SBATCH_GRES=gpu:1 bash dicc_scripts/run_campaign.sh # Day 1 bash dicc_scripts/run_campaign.sh --day 2 # Day 2 # Deliverable: the entire benchmarks/results/dicc/ tree

Prefer partitions over fixed node lists, prefer a venv over conda under set -u, and run inside tmux. Full notes are in dicc_scripts/README.md and docs/FINAL_PLAN.md.

## 5.3   Contingencies

| Situation | Action |
| --- | --- |
| Separate cluster-run route is delayed | Run the same card personally over a stable link, inside tmux. |
| Only Day 1 finishes | Ship a provisional single-day result plus the local pack, clearly labelled; reconcile numbers first. |
| Queue blocked for the whole window | Ship the local pack plus June legacy figures and “campaign in flight”; reconcile local numbers before sending. |
| Comparison rejects | Report both days; make no multi-day stability claim until explained. |
| One partition unavailable | Document it and publish the GPU that completed. |

Table 7: Contingency plans.

## 5.4   Residual Work Before Writing

A short round of pre-manuscript hygiene remains once the critical path is done: aligning the threats-to-validity section with the final numbers (much of it already drafted), tidying internal documentation and flagging any non-authoritative drafts, and confirming the champion checkpoint was never touched. Roughly half a day to a day.

## 5.5   Highest-Value Improvements Before Freezing the Abstract

Independent of the cluster campaign, a few changes materially improve the paper's defensibility and are worth doing first:

- Fix any residual “same computation” or full-pipeline framing in the README. The verifier will not catch this — it is a wording issue, not a number.

- Split the results tables into (a) per-block CUDA vs. matching PyTorch and (b) full-model framework absolutes, so the abstract stays within the claim scope.

- Confirm or refute the “beats cuDNN” result on the cluster. A provisional cluster peek suggested the opposite direction on V100/A100, so treating the same-GPU Block 3 comparison as a gate for any portability claim is the single biggest scientific risk to manage.

- Package the claim-source JSON files (a curated add or a checksum manifest) so a clean clone and any coauthor can reproduce every number.

- Footnote the additive pipeline composition wherever a pipeline ratio appears.

## 5.6   Manuscript Spine

Deferred until the above is done. The intended contribution spine is: (1) custom CUDA kernels for CNN–BiLSTM IoT IDS inference, with the Block 3 BiLSTM as the focus; (2) the measurement methodology — multi-session local ranges plus multi-day cluster runs with same-GPU PyTorch baselines; (3) the on-device LLM explainability path with measured dispatch overhead; and (4) an honest account of the limits, including the Random Forest's accuracy edge and the absence, for now, of full-model CUDA parity. Minimum figures: per-block latency, the valid Block 3 head-to-head, multi-day stability, accuracy vs. Random Forest, and LLM dispatch overhead. A solid draft is realistically a 1.5–3 month calendar effort with PI feedback, separate from the critical path above.

## 5.7   Explicit Non-Goals

Until the cluster pack and reconciliation are done: drafting the manuscript as if cluster numbers already exist; raising the published Random Forest bar to 0.9885; treating the tooling-trial cluster (Rostam) as paper-final; implementing attention, LayerNorm, and GAP on CUDA for full-model parity (a large effort, only if a full-pipeline claim later becomes mandatory); or retraining the champion without a backup and an explicit decision.

# 6   Threats to Validity and Honest Limitations

- Accuracy is second to the Random Forest (0.9864 vs. 0.9790) — the paper must be framed as a systems contribution.

- Development-environment drift — WSL2 / RTX 3050 latencies must remain ranges, never single points.

- Architecture parity — the custom CUDA path is not the full model; no “same computation” language.

- Derived pipeline totals — composed additively; Block 3 is not necessarily a true device chain into the head.

- No cluster multi-day data yet — no stability claim on the cluster can be made.

- Portability of “beats cuDNN” is unproven — shown locally only, with a provisional cluster signal in the opposite direction.

- ORT CPU significance is not robust across sessions.

- LLM generation quality is illustrative — the systems result is the dispatch overhead, not the text.

- Gitignored measurement sources — a packaging and reproducibility risk for coauthors.

- June cluster figures are legacy single-shot — CUDA-only, no multi-day, no same-GPU PyTorch.

- Only Stage-1 training is bit-reproduced — Stage-2 uses the same discipline but has not been shown bit-identical.

- Energy and streaming are single-protocol artifacts, not multi-session ranges.

# 7   Recommendations

- The local work — accuracy, latency ranges, fidelity, claim hygiene, and claim scope — is frozen and ready for review.

- The remaining critical path is the multi-day UM DICC campaign (two days of runs, a stability comparison, extraction, and reconciliation), after which a final numbered update follows.

- A separate, more stable route for running the campaign is already being finalized; work proceeds as soon as it is confirmed. No account credentials are shared, and the run card and tarball are prepared.

- Manuscript writing follows that data pack — it will not be drafted against estimated cluster numbers.

# References

- N. Koroniotis, N. Moustafa, E. Sitnikova, and B. Turnbull, “Towards the development of realistic botnet dataset in the Internet of Things for network forensic analytics: Bot-IoT dataset,” Future Generation Computer Systems, vol. 100, pp. 779–796, 2019.

- N. Moustafa, “A new distributed architecture for evaluating AI-based security systems at the edge: Network TON_IoT datasets,” Sustainable Cities and Society, vol. 72, 2021.

# Appendix A   Multi-Day Results Template (Empty Until Artifacts Exist)

This table will be populated only from real Day 1 / Day 2 artifacts; no cell is estimated.

| GPU | Day 1 CUDA B3 FP16 | Day 1 PT B3 | Day 2 CUDA B3 FP16 | Day 2 PT B3 | Comparison | Full-model PT abs |
| --- | --- | --- | --- | --- | --- | --- |
| V100S | — | — | — | — | not run | — |
| A100 | — | — | — | — | not run | — |

Table 8: Multi-day results template (populated only from real artifacts).

# Appendix B   Knowledge-Distillation Sweep

| Configuration | α | T | γ | Test F1 | Role |
| --- | --- | --- | --- | --- | --- |
| a0.6 T10 focal2 | 0.6 | 10 | 2 | 0.9763 | Stage-1 winner (bit-reproduced) |
| a0.6 T10 focal1/3/4 | 0.6 | 10 | 1/3/4 | lower | Negative γ sweep |
| a0.7 T10 focal2 | 0.7 | 10 | 2 | 0.9033 | Outlier (minority-class collapse) |
| Two-stage fine-tune after winner | — | — | — | 0.9790 | Champion |

Full grid: docs/audit/09_RAW_NUMBER_TABLES.md and the on-disk distill_botiot_*.json files.

# Appendix C   Frozen Number Anchors and Sources

| Metric | Value | Source | Label |
| --- | --- | --- | --- |
| Champion macro-F1 | 0.9790 | twostage_botiot.json | current |
| Champion md5 | 80a90f7cc210276300eaa90173a5a385 | model checkpoint | current |
| RF macro-F1 | 0.9864 | rf_baseline_processed.json | current published bar |
| RF gap | 0.74% | computed | current |
| Stage-1 KD F1 | 0.9763 | distill_…focal2.json | current |
| ToN clean CNN F1 | 0.9526 | toniot_clean_* | current |
| LLM overhead p99 | 16.60 µs | llm_explainability.json | current |
| Streaming (batched) | ≈ 25,899 flows/s | streaming_throughput.json | current |
| Energy — RTX | 0.79 mJ/flow | energy_efficiency.json | current |
| Energy — A100 | 1.089 mJ/flow | a100_energy.json | current |
| PyTorch B3 mean | 784 µs | pytorch_block3_stats_rtx3050.json | current |
| CUDA B3 FP16 range | 532–602 µs | multi-session | current |
| CUDA pipeline range | 594–675 µs | multi-session composition | current |
| Frameworks (eager / compile / TRT / ORT-GPU / ORT-CPU) | 2,050–2,247 / 1,519–1,777 / 2,427–2,966 / 3,862–4,652 / 487–699 µs | multi-session | current |
| June V100S / A100 pipeline | 550.664 / 592.044 µs | dicc_*_summary.txt | legacy single-shot |
| Any multi-day cluster figure | — | benchmarks/results/dicc/ | absent |
| Export fidelity (max abs) | 0.0 | numerical_fidelity.json | current |
| CUDA self-checks | 6/6 PASS | numerical_fidelity.json | current |
| RF strengthen best | ≈ 0.9885 | rf_teacher_strengthen.json | diagnostic — not the bar |
| Verifier | 66 pass / 0 fail | scripts/verify_claims.py | current |

Table 10: Frozen number anchors and their sources.

# Appendix D   Repository Artifact Locations

| Role | Path |
| --- | --- |
| This report | docs/COLIDE_Interim_Status_Report-2.docx |
| Evidence pack (source of truth for claims) | docs/audit/ (start at 00_INDEX.md) |
| Claim-scope strategy | docs/DESIGN_PLAN.md |
| Phased plan | docs/FINAL_PLAN.md |
| 3-day playbook (fill after cluster) | docs/PROF_POR_3DAY.md |
| Superseded contingency draft (non-authoritative) | docs/PROF_POR_STATUS_REPORT.md |
| Project session notes | HANDOFF.md |
| Campaign scripts | dicc_scripts/ |
| Claim verifier | scripts/verify_claims.py |
| Champion checkpoint | model/best_model_botiot_twostage.pth |
| Result JSONs (many gitignored) | benchmarks/results/ |
| Multi-day cluster tree (missing) | benchmarks/results/dicc/ — absent |

Table 11: Repository artifact locations.

Note on use. This document is the full interim status for review. After the cluster campaign lands, Appendix A will be filled only from real JSON artifacts — never by estimation.

Interim report. Scope ends at the cluster blocker; the multi-day campaign remains outstanding until the run route is secured, and manuscript writing is deferred until the critical path (Section 5.1) and residual hygiene (Section 5.4) are complete.